			Criterion B: Record of tasks

Task	Planned action		Planned outcome		Estimated Time			Estimated Date	Finished	Criteria
1	Decide on Project		Finish an idea to present for approval		n/a			Early December	Dec.24	A
2	Write up proposal		Explore the idea and ways to implement		1-2 hours			Early December	Dec.24	A
3	Present proposal		Present to teacher for acceptance		n/a			Early December	Dec.24	A
4	Brainstorm GUI and features		Create a basic prototype display and general map of how the program will work		3-4 hours			Early December	Dec.26	B
5	Create a general idea of how long the project may take		Get an idea of the timescale and the total time of production		n/a			Early December	Dec.25	B
6	Search for various methods to acquire the information necessary		Have a greater understanding of the ways to program parts of the program that I have little understanding of		1-4hours			Early-mid December	Dec.25	B
7	Create a map for program		Finalize the ideal way that classes interact with each other and how they interact and pass data		3 hours			mid December	Dec.30	B
8	Create a prototype		Test the ways the classes work, create a barebones program that focuses on testability		20 hours			Mid-late December	Jan.2	C
9	Decide on changes to prototype		Decide what could be improved, rework GUI as well as data management. Decide if I should throwaway original		2 hours			Late December – January	Jan.8	C
10	Create second (ver) of prototype		Create a neater easier to manage as well as more efficient prototype		10-20 hours			Early-mid January	Feb.23	C
11	Attempt to break project		Test project for both ease of use as well as bug-fix		5 hours			mid-January	Feb.23	C
12	Apply fixes/modifications		Applies any fixes for the project found during the attempts to break		5 hours			Mid-January	Feb.23	C,D
13	Finish documentation		Finish all unfinished aspects of documentation		10 hours			Mid-late January	Feb.28	D,E
14	Take time off		Use this time to give myself a break and allows me to come back with an unbiased perspective		5days			late January	Mar.1	n/a
15	Come back and analyze project		Go over project and find errors, in both Documentation and in the program itself. Then apply fixes		5 hours			Late January –early February	Mar.2	D,E
16	Hand in project		Submit project as final draft		n/a			Early February	Mar.	E